Meeting Minutes

# Meeting with team

# Meeting No:  21

## Meeting Details

| Date: | 26/09/2025 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Luca Grosso, Halbert Setiawan Khanh Nguyen, Yong Tian Goh, Athrinandana Vase, Harry Marshall |
| Apologies: |  |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Feature Implementation Plans - Email Notifications System: Will implement a basic reminder system using Gmail (sending notifications 2 weeks, 7 days, 3 days, and 1 hour before events) - Profile Page: Agreed to implement as it's relatively simple (password change field and profile details) |
| 2 | Feature Assessment: - Likely to Implement: Admin dashboard, event viewing/sharing/deletion, search and filtering - Challenging Features: Picture uploads, event gallery, calendar view - Distinction-Level Features: Email reminders (high distinction), QR code check-in, CSV export, Google Maps integration |
| 3 | ### Development Progress - One member will focus on testing as requested in a previous meeting - Branch management needs attention - main branch has features that other branches are missing - Team should review Harry's videos about Google Maps integration work |
| 4 |  |
| 5 |  |
| 6 |  |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Finalize user story list for Sunday meeting | All Members | 01/10/2025 |
| 2 | Review Harry's videos on Google Maps integration | All Members |  |
| 3 | Implement testing for the application (services and controllers) | Luca | 01/10/2025 |
| 4 | Merge changes from main branch into all other branches | Luca |  |
| 5 |  |  |  |
| 6 |  |  |  |
| 7 |  |  |  |