# Meeting Minutes

# Sprint Planning Meeting with team

# Meeting No:  8

## Meeting Details

| Date: | 15/08/2025 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Luca Grosso, Khanh Nguyen, Yong Tian Goh, Athrinandana Vase, Halbert Setiawan Harry Marshall |
| Apologies: |  |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | User Story Subtasks – add more detail like wireframe |
| 2 | User Story Subtasks – add comments before fully closing issues |
| 3 | Sprint planning has been undertaken |
| 4 |  |
| 5 |  |
| 6 |  |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Improve Subtask descriptions – add details especially regarding wireframes | All Members | 24/08/2025 |
| 2 | Upload User Stories + Criteria to Appendix B of SRS – included user story code USXX | ALL members | 23/08/2025 |
| 3 | Upload architectural images | Harry | 23/08/2025 |
| 4 | Upload Definition of done into SRS | Luca | 23/08/2025 |
| 5 | Proofread SRS document then upload | Luca | 23/08/2025 |
| 6 | Create folder called milestone 1 in documentation | Luca | 23/08/2025 |

## Sprint Planning

Sprint Goals:

- Achieve a Minimum Viable Product

  - Use proper Ci / testing github practices

  - Include landing page

  - Login Page

  - Basic event creation and management

  - Basic backend

  - Admin tool