# Meeting Minutes

# Weekly Meeting with team and Alessio

# Meeting No:  16

## Meeting Details

| Date: | 17/09/2025 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Luca Grosso, Harry Marshall Halbert Setiawan Yong Tian Goh |
| Apologies: | Khanh Nguyen, Athrinandana Vase, |

## Overview

The meeting focused on coordinating Git branch management strategies and planning the features required for Milestone 2, which is due on Sunday.

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Git branch management - The team reinforced the branching strategy: feature branches → user story branches → dev → test → main - A mistaken merge directly to main was identified and reverted - Agreement to merge changes from dev into individual feature branches rather than the other way around - Decision to consolidate work in the dev branch before creating feature branches from the updated dev branch |
| 2 | - Harry has implemented authentication including: - Admin, organizer, and page controllers - User model with different user types (student, organizer, admin) - Password hashing functionality - Session management - SQL database has been set up with documentation in the docs folder - Authentication is working and can be tested |
| 3 | Fronted Dev - Eddie created a landing/explore page with good visual design - Discussion about whether Eddie's page should be used as the explore page rather than landing page - Login page exists but needs styling to match the project's design language - Need for update to registration page that allows users to select their role (student or organizer) |
| 4 |  |
| 5 |  |
| 6 |  |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | work on event creation backend (API endpoints) | Hary | 20/09/2025 |
| 2 | update the login page to match design and connect it to the backend | Eddie | 20/09/2025 |
| 3 | Someone needs to create the profile page with event creation functionality |  |  |
| 4 | Update the SRS documentation (not major but fill in gaps from undecided decisions) | Luca | 20/09/2025 |
| 5 | All team members to merge from dev into their feature branches to stay updated |  |  |