Meeting Minutes

# Sprint Planning Meeting with team

# Meeting No:  19

## Meeting Details

| Date: | 21/09/2025 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Luca Grosso, Khanh Nguyen, Yong Tian Goh, Athrinandana Vase, |
| Apologies: | Halbert Setiawan Harry Marshall |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Discussed issues regarding navbar profile dropdown |
| 2 | Discussed docs folder for submisison and github tag for milestone 2 |
| 3 |  |
| 4 |  |
| 5 |  |
| 6 |  |

## USER STORY PLANNING

| USER STORY | STATUS |
| --- | --- |
| US1 - User Story - Login | Completed |
| US2 - User Story - Event Creation | In Progress, Should be able to complete |
| US3 - User Story - RSVP Event | Almost Finished |
| US4 - User Story - Search and Filtering Events | Started a little, Should be able to complete |
| US5 - User Story - Event Reminders | Not Started, may not be able to complete |
| US6 - User Story - FeedBack Features | Not Started, may not be able to complete |
| US7 - User Story - Event Deletion | Completed |
| US8 - User Story - Share Event | Started a little, Should be able to complete |
| US9 - User Story - View Event Detail | Started a little, Should be able to complete |
| US10 - User Story – Event Gallery | Not Started, may not be able to complete |
| US11 - User Story – Calendar View | Not Started, may not be able to complete |
| US12 - User Story - Profile Management | Not Started, may not be able to complete |
| US13 - User Story - Edit event details | Not Started, should be able to complete |
| US14 - User Story - Export attendee list | Not Started, may not be able to complete |
| US15 - User Story - Event Check-in | Not Started, may not be able to complete |
| US16 - User Story - Admin Dashboard | In Progress, Should be able to complete |
| US17 - User Story - Google Maps Integration | Not Started, should be able to complete |

## Sprint Planning

Sprint Goals:

- Fully complete Organiser dashboard so drafting and publishing works

  - Edit events in admin dashboard

- Fully complete Admin dashboard

- Complete searching and filtering

- Create individual event pages that can be shared

- Provide a dropdown of RSVP statuses