Meeting Minutes

# Meeting with team

# Meeting No:  20

## Meeting Details

| Date: | 21/09/2025 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Luca Grosso, Harry Marshall |
| Apologies: | Halbert Setiawan Khanh Nguyen, Yong Tian Goh, Athrinandana Vase, |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | ### Project Status - Harry has started implementing Google Maps integration for the "create event" feature - Current implementation validates addresses during event creation - Need to implement Google Maps on the "view" side next |
| 2 | ### Technical Discussion - Issue identified: top navigation bar only working on some pages - Need to merge branches to handle potential conflicts - Discussed using "merge –x theirs" command to synchronize everything from the main branch - QR code functionality to be implemented for individual events - QR codes will link to event pages using database event codes in the URL |
| 3 |  |
| 4 |  |
| 5 |  |
| 6 |  |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | - Complete remaining feedback (described as taking approximately 1.5 hours) | All Members | 1/09/2025 |
| 2 | - Team decided on Friday at 4pm for consultation meeting |  |  |
| 3 | - Continue Google Maps integration development |  |  |
|  | - Fix navigation bar issue across pages |  |  |
|  | - Research QR code libraries and implementation options |  |  |
|  | - Implement individual event viewing to support QR code functionality |  |  |