Meeting Minutes

# Meeting with team

# Meeting No:  23

## Meeting Details

| Date: | 08/10/2025 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Luca Grosso, Halbert Setiawan Khanh Nguyen, Yong Tian Goh, Athrinandana Vase, Harry Marshall |
| Apologies: |  |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | ### Completed Features - Discussed Progress opn completed fearures - Most features are fully complete they just need bug fixing |
| 2 | ### In Progress Features - Google Maps integration (has a known bug - Some people are reporting bug with event creation and attendees - Bug with event creation form with event preview |
| 3 | Must create an order of user stories for demonstration |
| 4 |  |
| 5 |  |
| 6 |  |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Look into google maps api integration bug | Luca | 11/10/2025 |
| 2 | Look into docker integration | Harry | 11/10/2025 |
| 3 |  |  |  |
| 4 |  |  |  |
| 5 |  |  |  |
| 6 |  |  |  |
| 7 |  |  |  |