Meeting Minutes

# Meeting with team

# Meeting No:  22

## Meeting Details

| Date: | 29/09/2025 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Luca Grosso, Halbert Setiawan Khanh Nguyen, Yong Tian Goh, Athrinandana Vase, Harry Marshall |
| Apologies: |  |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | ### Completed Features - Event creation (basic functionality) - RSVPing to events (works on detail page) - Event deletion - Sharing events - View event details (mostly complete) |
| 2 | ### In Progress Features - Google Maps integration (mostly done) - Calendar view (front-end UI created) - Admin dashboard (nearly complete) - Editing event details (nearly complete) |
| 3 | ### Features To Be Implemented - Searching and filtering - Event reminders (HD task) - Event check-in - Export attendee list |
| 4 | ### Features Not Being Implemented - Feedback features - Event gallery (adding images) - Profile management |
| 5 | ### Technical Discussion - Event Check-in System: Plan to implement QR code functionality that redirects users to an event page with an automatic check-in popup - Group Functionality: Discussed implementing groups/clubs that can post different events, but decided to focus on core features first and add group functionality later if time permits - Testing: Controllers have been tested; services still need testing |
| 6 |  |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Implement searching and filtering functionality | Halbert |  |
| 2 | Work on event reminders implementation (HD task) | All Members | 8/10/2025 |
| 3 | Complete Google Maps integration in the event creation form | Athri and Harry | 8/10/2025 |
| 4 | Complete admin dashboard | Khan |  |
| 5 | Complete calendar view implementation |  |  |
| 6 | Implement event check-in and attendee list export feature | All Members | 8/10/2025 |
| 7 | Complete testing of services | Luca | 1/10/2025 |