# Meeting Minutes

# Weekly Meeting with team

# Meeting No:  18

## Meeting Details

| Date: | 19/09/2025 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Luca Grosso, Halbert Setiawan Yong Tian Goh Athrinandana Vase, Harry Marshall |
| Apologies: | Khanh Nguyen, |

## Overview

- Identified and fixed an issue with enum case inconsistency between database (lowercase) and models (uppercase)

- The RSVP functionality backend has been completed and is ready to be integrated with the frontend

- Organizer Dashboard branch has been created with initial frontend implementation

- Event creation form has been developed and pushed to the dev branch

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Technical Issues - Database enums were stored in lowercase while models used uppercase, causing integration errors - Solution implemented: changed all enum states to lowercase in models to align with database storage - Frontend components for several features need to be connected to their respective backend implementations - For the event creation form, a dummy club entry needs to be inserted into the database - RSVP'd to an event - Cancel an RSVP |
| 2 | ### Current Development Work - Halbert is working on RSVP button frontend integration - Eddie and Athri need to connect their frontend components to the backend - Luca has completed backend work for RSVPing to events including the cancel functionality - Event creation form needs database connection |
| 3 | ### Milestone 2 Requirements - Primary focus is on implementing RSVP functionality for events - Ensure event listing and explore page are working - Need to determine which user stories will be completed by final submission |
| 4 |  |
| 5 |  |
| 6 |  |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Connect Eddie's frontend to backend |  | 21/09/2025 |
| 2 | Connect Athri frontend to backend |  | 21/09/2025 |
| 3 | Conduct sprint planning meeting tomorrow |  | 21/09/2025 |
| 4 | Create a GitHub tag for submission |  | 21/09/2025 |
| 5 |  |  |  |