# Meeting Minutes – Sprint 0 retrospective

# Sprint Planning Meeting with team

# Meeting No:  9

## Meeting Details

| Date: | 24/08/2025 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Luca Grosso, Khanh Nguyen, Yong Tian Goh, Halbert Setiawan Harry Marshall Athrinandana Vase, |
| Apologies: |  |

## Sprint Retrospective

## What Worked Well

| No. | Item | Additional notes |
| --- | --- | --- |
| 1 | Collaborative drafting and review of SRS document. |  |
| 2 | Creating initial GitHub CI pipeline. |  |
| 3 | The team’s communication and meeting attendance. |  |
| 4 | Usage of GitHub project board specifically for user stories and SRS sections |  |
| 5 | Constantly making and meeting deadlines for tasks |  |
| 6 | Created a space where everyone felt comfortable asking questions |  |
| 7 |  |  |
| 8 | Tasks were delegated evenly, and agreements were mutually met. |  |
| 9 |  |  |

## What caused problems?

| No. | Item | Additional notes |
| --- | --- | --- |
| 1 | Individual team members personal responsibilities made it hard to set team meetings. | We assessed all team members available times and made compromises. |
| 2 | Difficult to find times where everybody was available due to part-time work and commitments. | Ended up using a https://www.when2meet.com/?31552630-3TqHZ |
| 3 | Initial understanding of SRS documentation made delegation of tasks difficult |  |
| 4 | Small delays in replying to teams message | Due to teams notification being inconsistent sometimes |
| 5 |  |  |
| 6 |  |  |
| 7 |  |  |
| 8 |  |  |
| 9 |  |  |

## Any Learnings?

| No. | Item | Additional notes |
| --- | --- | --- |
| 1 | Understanding of rubric / specifications early on is important |  |
| 2 | Understanding of building webapps using Spring boot in a monolithic architecture. |  |
| 3 | Understanding how SCRUM methodology works |  |
| 4 | GitHub board basic task creation and movement |  |
| 5 |  |  |
| 6 |  |  |
| 7 |  |  |
| 8 |  |  |
| 9 |  |  |

## What could be improved on?

| No. | Item | Additional notes |
| --- | --- | --- |
| 1 | Github project management– closing issues and adding comments to issues where appropriate |  |
| 2 | Github project management– ensuring even smaller tasks are added to the board w/ estimates |  |
| 3 | Double checking work before submission- reducing small errors |  |
| 4 |  |  |
| 5 |  |  |
| 6 |  |  |
| 7 |  |  |
| 8 |  |  |
| 9 |  |  |

## Action items (pre and during sprint 1)

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Database Schema | Harry | 24/08/2025 |
| 2 | Finalises SRS and upload to github | Luca | 24/08/2025 |
| 3 |  |  |  |
| 4 | Database Creation and Integration | Harry | 29/08/2025 |
| 5 | Github Project Management issue closing | All Members | 24/08/2025 |
| 6 |  |  |  |
| 7 | SRS External Interfaces section |  |  |
| 8 |  |  |  |
| 9 |  |  |  |