# Meeting Minutes

# Weekly Meeting with team and Alessio

# Meeting No:  17

## Meeting Details

| Date: | 19/09/2025 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Luca Grosso, Halbert Setiawan Yong Tian Goh Athrinandana Vase, |
| Apologies: | Khanh Nguyen, Harry Marshall |

## Overview

- Basic functionality is currently pushed to the Dev branch

- The event creation form has been implemented, though there's some confusion about which version is in use

- Events in the explore page are currently hardcoded and need to be updated

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | ### Project Status Update - Basic functionality is currently pushed to the Dev branch - The event creation form has been implemented, though there's some confusion about which version is in use - Events in the explore page are currently hardcoded and need to be updated ### RSVP Functionality Discussion - Team debated whether a separate RSVP page is necessary or if a button on the main menu is sufficient - Current plan is to implement an "RSVP hub" that lists events users can RSVP to - Backend work for RSVP needs to include functionality to: - Send a request to RSVP - Check if a user has already RSVP'd to an event - Cancel an RSVP |
| 2 | ### Event Management Features - Khan is working on event listing functionality (explore page) - Discussion about adding a feature where organizers can view events they've created - Filters for events need to be functional |
| 3 | ### Milestone 2 Requirements - Primary focus is on implementing RSVP functionality for events - Ensure event listing and explore page are working - Need to determine which user stories will be completed by final submission |
| 4 |  |
| 5 |  |
| 6 |  |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Complete backend functionality for RSVP system | Luca | 20/09/2025 |
| 2 | Implement event listing on the explore page |  | 20/09/2025 |
| 3 | Add RSVP button to the event listing |  |  |
| 4 | Create feature for organizers to view their own events |  | 20/09/2025 |
| 5 |  |  |  |