# Meeting Minutes

# Weekly Meeting with team and Alessio

# Meeting No:  15

## Meeting Details

| Date: | 5/09/2025 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Luca Grosso, Harry Marshall |
| Apologies: | Khanh Nguyen, Halbert Setiawan, Athrinandana Vase, Yong Tian Goh |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Discussed Progress status - Landing page is created in black and white, pending color and CSS additions - R3 has completed some front-end work - Authentication functionality is working on the "feature auth" branch - No branch merges have been performed yet |
| 2 | Discussed importance of having complete issues on github through all pahses of the software devlopment cycle |
| 3 | Discussed MVP requirements for milestone 2 - Create a website with two core functions: - Event creation capability - RSVP/registration system for events |
| 4 |  |
| 5 |  |
| 6 |  |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Develop "explore" functionality and controllers by Friday | Whole team | 18/09/2025 |
| 2 |  |  |  |
| 3 | Post meeting invitation for Wednesday's session | Luca | 16/09/2025 |
| 4 | Begin unit testing for the authentication feature Set up SQL database | Luca | 18/09/2025 |
| 5 | Add color and CSS to the landing page |  | 18/09/2025 |